# Projekt structure plan

# Status report
## Finished packages
### Arduino
- MCP (C++)
- Persistence
- Connection – Handling
- Event – Handling
### Java EE Server
EJB
- MCP (Java)
- MCP – Administration
- Devices
- Entities
WAR
WebService
## Currently working packages
### Arduino
- Devices (33%)
- Logging (70%)
### Java EE Server
EJB
Entity – Listener (80%)
WAR
Web – Interface (30%)